| Transaction | Description | Last Date in Legacy | First Date in Luma |
| --- | --- | --- | --- |
| CEC | Last day to submit CEC early implementation into IPOPs. Please refer to the CEC plan for additional details. |  |  |
| Org Structure Changes/ Work Books | Finalize all org structure changes to reflect updates in Luma and submit to SCO by 5/12/2023. | Submit to SCO by 5/12/2023 | 6/20/2023 |
| New Positions approved by the 2023 Legislature | New Positions approved by the legislature and effective hiring date of 6/10/2023 or earlier, need to be entered into IPOPs by 6/1/2023 with an “awaiting for release” status by 5pm PDT. Positions approved by the Legislature filled on/after 6/11/2023 with an effective date of 7/1/2023 should be entered into Luma | 6/1/2023 | 6/20/2023 |
| Performance Evaluations | Evaluations must be in a “transmitted” status in IPERFORM or keyed into the Performance Evaluation History data base by 5/21/2023. | Effective: 6/10/2023 Process: 5/21/2023 | Effective: 6/11/2023 Process: 6/20/2023 |
| Employee Benefits Process date 5/31 | Open enrollment begins 4/23/2023. End date for Employee Benefits Enrollment in Legacy is 5/31/2023. From 6/1/2023 to 6/19/2023, agency new hires enrolling into medical/dental/FSA/HSA or current employees making changes due to a Qualifying Life Event will complete a paper application and submit to OGI for processing. | Process: 5/31/2023 | Process: 6/20/2023 |
| IPOPs Actions | All IPOPs actions with an effective date of 6/10/2023 or earlier, must be entered into IPOPS and have an “awaiting release” status by 5pm PDT on 6/1/2023. This includes new hires, re-hires, transfers, and promotions. | Effective: 6/10/2023 Process:6/01/2023 | Effective: 6/11/2023 Process: 6/20/2023 Note: Luma will use a different process than I-POPs |
| Terminations | No Freeze for Terminations. Legacy does not post terminations until after payroll runs. | Effective: 6/10/2023 Processed until: 6/15/2023 | Effective:6/11/2023 Process: 6/20/2023 |
| Critical Hires Only – more info to be provided | If a new hire effective date is between 6/3/2023 and 6/10/2023 and the 6/1/2023 IPOs deadline is missed, the hire needs to be dual entered into Legacy and Luma. This allows the employee to be paid on the last legacy payroll. The manual entry into Luma on 6/20/2023 will allow the employee to paid on the first the first Luma payroll. | 6/10/2023 | 6/20/2023 |
| Pay Period/I-Time | Pay period ends on 6/10/2023 – time, pay batches and deductions updates and/or corrections may be submitted until 6/14/2023. | Effective: 6/10/2023 Process:6/15/2023 | N/A |
| Time Entry | Last payroll in I-Time ends on 6/10/2023. From 6/11/2023 thru 6/19/2023, time will have to be documented manually for entry into Luma on 6/20/2023. | N/A | Effective: 6/11/2023 Start entering in WFM:6/20/2023 |
| Job Announcements | Last day to post announcements in NeoGov is 6/18/2023. All NeoGov announcements will need to be closed out by 7/31/2023. If a hire is made during this time, the hire will be entered into the Luma system; bypassing the Talent Acquisition process. Note: The NeoGov contract will close out with the transition to Luma. NeoGov data will be received by the state before the contract ends in August 2023. If not using the NeoGov system, see IPOPs actions – those same dates will apply. | 6/18/2023 | 6/20/2023. Luma Talent Acquisition live date. |
| W-2/ Paystubs/ 1095Cs | 5 years of history will be transferred from legacy to Luma. | TBD | 6/20/2023 |
| Donated Leave Requests | End date for requests in EIS will be 6/13/2023. In Luma the requests will be submitted on PDF forms. | Effective:6/10/2023 Process: 6/13/2023 | Effective: 6/10/2023 Process:6/20/2023 |
| Employee Hours | CSS hours | Converted to Luma on 6/16/2023 |  |
| Leave Balances | All leave balances | Converted to Luma on 6/16/2023 |  |
| FMLA Hours Used | FMLA Hours Used will be converted to Luma on a rolling pay period basis so they can be tracked for the prior 12 months | Based on the ability to track the prior 12 months | 6/20/2023 |
| Salary Updates | Actions with an effective date of 6/10/2023 or earlier, must be entered into IPOPS and have an “awaiting release” status by 5pm PDT on 6/1/2023. | Effective: 6/10/2023 Process:6/1/2023 | Effective: 6/11/2023 Process: 6/20/2023 |
| Deductions | Deduction actions with an effective date of 6/10/2023 or earlier, must be entered into IPOPS and have an “awaiting release” status by 3pm PDT on 6/15/2023, this applies to deduction actions only. | Effective 6/10/2023 Process: 6/15/2023 | Effective:6/11/2023 Process: 6/20/2023 |
| W-4 updates | Actions with an effective date of 6/10/2023 or earlier, must be entered into IPOPS and have an “awaiting release” status by 5pm PDT on 6/1/2023. | Effective:6/10/2023 Process: 6/01/2023 | Effective:6/11/2023 Process:6/20/2023 |
| Employee Master Data Updates/ Self Service Changes/ Bank Info | Actions with an effective date of 6/10/2023 or earlier, must be entered into IPOPS and have an “awaiting release” status by 5pm PDT on 6/1/2023. | Effective: 6/10/2023 Process: 6/01/2023 | Effective: 6/11/2023 Process: 6/20/2023 |
| Employee Emergency Contact | Employee Emergency contact information will be in Luma | N/A | 6/20/2023 |

Rev. 4/07/2023